QUOTATION FOR WEBSITE DESIGN & DEVELOPMENT

| SERVICE PROVIDER: Mridul Sharma Contact: +91 6396732226 Address: Sasni Gate, Aligarh | CLIENT & PROJECT DETAILS: Client: Blooming Era Preschools Project: Responsive Brand & Admissions Website Ref: QUO-BEP-2026-01 ¦ Date: 26 Oct 2026 |
| --- | --- |

1. Project Overview

Design, development, and deployment of a modern, responsive website for Blooming Era Preschools based on the provided content master. The website covers core brand philosophy (No-Book Preschool, Kindermagic PrimeX), programme details, admissions/tour booking, franchise enquiry routing, and responsive mobile-first navigation.

2. Phases of Development

Phase 1: Planning & Information Architecture: Finalizing page structures, sitemap hierarchy, and layout grids based on the provided content.

Phase 2: UI/UX Design & Frontend Development: Designing and coding responsive, mobile-friendly templates for all pages (Home, About, Curriculum, Programmes, Admissions, Franchise, and Contact).

Phase 3: Backend & Form Integrations: Developing lead-capture handlers for school tour bookings, admission requests, and franchise inquiries, with automated admin email notifications.

Phase 4: Quality Assurance & Testing: Cross-browser and multi-device testing (mobile/tablet/desktop), form submission checks, speed optimization, and basic on-page SEO setup.

Phase 5: Deployment & Go-Live: Server configuration, domain DNS linking, SSL certificate installation, and production deployment.

Phase 6: Post-Launch Support: Initial 2-month maintenance period to ensure stable operation and smooth handover.

3. Commercial Quotation

| S.No. | Component | Scope Summary | Amount |
| --- | --- | --- | --- |
| 1. | Design & Frontend Development | Modern, responsive layouts, mobile-first design, interactive elements, and content styling across all key sections. | Rs. 7,000 |
| 2. | Backend Development | Lead generation forms, automated email routing for admissions and franchise inquiries, and basic spam protection. | Rs. 4,000 |
| 3. | Testing & QA | Responsive screen verification, cross-browser compatibility, form validation, and performance optimization. | Rs. 2,000 |
| 4. | Hosting Setup & Deployment* | Server configuration, DNS mapping, SSL (HTTPS) setup, and final production launch. | Rs. 2,000 |
| 5. | 2 Months Maintenance | Included technical support, routine checks, and minor updates post-deployment. | Included (Rs. 0) |
|  | Total Project Cost |  | Rs. 15,000 |

* Note on Domain & Hosting: The quoted fee covers setup, integration, and deployment configuration. Actual recurring domain registration and hosting server subscription costs are payable directly by the client and will vary depending on the service provider and tier selected (e.g., Hostinger, GoDaddy, AWS, etc.). Guidance and setup assistance are included.

4. Payment Terms & Bank / Transfer Details

• Milestone 1 (Advance on Commencement): 50% (Rs. 7,500)
• Milestone 2 (Final Payment on Delivery & Go-Live): 50% (Rs. 7,500)

| Bank Account Details: Account Name: Mridul Sharma Account No: 40773219649 IFSC Code: SBIN0015368 Bank: State Bank of India Branch: Sasni Gate, Aligarh | UPI Transfer Details: UPI ID: mridulsharma118@pingpay Name: Mridul Sharma Phone: +91 6396732226 (Accepted on GPay, PhonePe, Paytm, BHIM) |
| --- | --- |

5. Scope of 2 Months Included Maintenance

The quotation includes 2 months of complimentary maintenance following the final launch date for general operational upkeep:

Bug Fixes & Technical Troubleshooting: Resolving any display issues, broken links, or functionality errors that arise post-launch.

Minor Content & Image Updates: Updating text (such as phone numbers, dates, timings, or fee notes) and replacing existing images/banners as supplied by the client.

Form & Lead Verification: Routine health checks to ensure enquiry forms (Admissions, Tour Bookings, Franchise) continue delivering leads without email bounce issues.

Security & SSL Monitoring: Ensuring the SSL certificate stays active and basic security/uptime parameters are maintained.

Backups & Technical Guidance: Creating periodic backups of website files/database and offering technical advice on domain/hosting upkeep.

(Note: Maintenance covers upkeep of the delivered scope. Creation of new custom pages, major structural redesigns, or third-party paid subscriptions are not included in standard maintenance.)

6. Acceptance & Approval

By signing below, the client approves the scope, phases, commercials, and payment terms detailed in this quotation.

| Prepared & Submitted by: ___________________________ Mridul Sharma Web Developer & Consultant | Accepted & Approved by: ___________________________ Authorized Signatory Blooming Era Preschools |
| --- | --- |